Town of Princeton, Mass.

ROAD ADVISORY COMMITTEE    Meeting Minutes, July 7, 2020 6:30PM

Present:  Chair William Holder, Members Matt Granger, Ann Neuburg, Thelia Thompson and Kevin Toohey,  Ben Metcalf, Highway Superintendent, and Sherry Patch, Town Administrator.

6:33PM William Holder opened meeting in a virtual setting.

Vote:  Minutes of June 24, 2020 meeting unanimously approved.

By unanimous consent, all present commended former member Joe Bellucci for his long years of service and wise counsel to the Road Advisory Committee.

Review of grant opportunities and possible projects

Grant opportunities were reviewed using reference document entitled Opportunities and Projects.

Sherry Patch will check on the status of an application to the Municipal Small Bridge Program for the small bridge on Calamint Hill Road North.  This grant is for the engineering and construction costs for the replacement of the deck on the bridge as well as for some minor structural work.

Sherry Patch will followup with MassDOT relative to the status of the design approval for the replacement of the Ball Hill Road Culvert.  The next step would be to apply to DER (Division of Ecological Resources) for construction funding.

Bill Holder agreed to get started on the policy needed for the Complete Streets application.

Sherry Patch also mentioned the possibility of having an engineering firm assist the Town in developing a plan which prioritizes the projects in Town for the Complete Streets program.

Review Project Funding

Funding alternatives were reviewed using the reference document entitled Financing and Project Funding Schedule.

Bill Holder reviewed how the funds from the recently approved $700,000 borrowing by voters at the recent Annual Meeting of the Town could be used for the payment of invoices on the Highway Barn bridge replacement on Route 31 and the reconstruction of the culvert of the Route 31/Mirick Road culvert.  He noted that it was important that all of the funds should be used for these two projects.

Ben Metcalf indicated that Worcester Road was deteriorating faster than expected and it was critical to get this on the road program schedule as soon as possible.  STRAP (Small Town Road Assistance Program) funding for this project will be explored and pursued if feasible.

Ben Metcalf also noted that the northernmost section of Route 140 is also deteriorating faster than expected.  In this instance, TIP (Transportation Improvement Program) funding will be looked into and an application will be completed when appropriate.

In both of these projects, it was noted that the Town would most likely have to pay for and complete the engineering designs before applying for either the STRAP or TIP grants.

Ben Metcalf also reported that vhb will be finishing up the design of the Leominster Road and Route 140 projects.  Bill Holder suggested that these projects be put out to bid on December 1, 2020 because it is highly probable that competitive bids would not be received now due the lateness in this year's bidding cycle.  Sherry Patch agreed.

It was agreed by all that the project planning cycle will be fluid depending on available funding and project approvals.

Adjourn 7:23 PM

Referenced documents

Respectfully submitted:  Bill Holder, Chair